Date Issued:

8570 EXECUTIVE PARK AVE. FAIRFAX, VIRGINIA 22031

November 13, 2024

To:

Issued by:

All Prospective Offerors

Joseph Balzano, Procurement Specialist III

Addendum # 1: Q&A, to RFP 24-262 Willard Warehouse and Archives Relocation

The purpose of Addendum #1 is to answer questions received from Offerors interested in the mentioned RFP.

|  |  |  | RFP-24-262 Willard Warehouse and Archives Relocation |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
|  | # |  | Questions |  | FW's answers |  |
|  |  |  | Can all activities at Location A, Location B, Location C, occur during regular business hours? Monday to Friday 8AM – 5PM. |  |  |  |
|  |  |  |  |  | Monday-Friday Location B Hours 8:00 AM to 4:30 PM Location A and C Hours 6:30 AM- 3:00 PM |  |
|  | 1 |  |  |  |  |  |
|  |  |  | Are weekend shifts available for us to utilize, if necessary, order to accomplish schedule? |  | Requests for Saturday shifts can be requested. All weekend shift work is subject to approval by The Fairfax Water project officer. |  |
|  | 2 |  |  |  |  |  |
|  |  |  | Can the offeror use the Yard Lift that exists at 14925 Willard Road Chantilly to load outdoor piping? | The existing Yard Lift cannot be used by Offeror. |  |  |
|  | 3 |  |  |  |  |  |
|  | 4 |  | Can the offeror use any indoor forklifts at Location A and Location C to load and unload trucks? |  | Offeror will be required to provide all forklifts for their use during the move. |  |
|  |  |  | For the smaller inventory items located on the Service Side of the warehouse at Location A, do you require an inventory that includes a total quantity count of each item? |  | FCWA Personnel will count all material before and After the move. Offeror is not responsible for inventory Counts. |  |
|  | 5 |  |  |  |  |  |
|  | 6 |  | Do the archive boxes/files from Location A and Location B need to be unpacked and categorized on the new HD shelving located at Location C? |  | The contents of the Archive boxes will not be unpacked offeror will place them on the HD shelving. A shelving plan will be provided. |  |
|  |  |  | Will Fairfax Water provide all necessary Pallets for all shelved/non-shelved files, components, inventory items that will be moving from Location A? |  | Fairfax Water will provide all necessary pallets. |  |
|  | 7 |  |  |  |  |  |
|  |  |  |  |  | . |  |

Addendum # 1 to RFP 24-262

| 8 | Can prospective bidders request a 2nd site visit before proposal submission? |  | A second site visit can be requested. FW reserves the right to decline additional visits. |
| --- | --- | --- | --- |
| 9 | Can you provide greater detail on the pipe that needs to be relocated. |  |  |
|  |  | Ductile Pipe ranges from 3” up to 60” in diameter. |  |
| 10 | Are there any restrictions on the type of forklift that can be in your warehouse? Propane or elecetric) | Electric forklifts only inside the facility. |  |
| 11 | Will we be supplied new warehouse layout product placement plan? |  | Fairfax Water personnel will shelve all materials at the destination site. |
| 12 | If we are allowed to use the automatic shrink-wrap machine will you have enough material on hand to accommodate your move? |  | Yes, materials will be available for the shrink wrap machine. |

I.

Addendum # 1 to RFP 24-262

Acknowledgement

Acknowledge your  receipt  of,  and  compliance  with,  this  Addendum  by  either  signing acknowledgement page, or referencing its receipt and your compliance, in your Proposal.

ACKNOWLEDGEMENT OF RECEIPT OF ADDENDUM #1

the

attached

I certify that the information contained in the Proposal submitted on behalf of the below named firm incorporates any and all changes to the original specification. I further certify by my signature below, that I am fully authorized to acknowledge receipt of the above addendum and to bind the below named firm to the terms, conditions, and specifications of the RFP and any changes thereto made by this addendum.

ACKNOWLEDGED BY:

FOR:

Company Name

Signature of Authorized Agent

Printed Name

Date

Title